## Executive Summary

- Progress: intial React 18 changes across 17/17 repositories completed (100%)

- Target: Production release Q1 2026

- Risk Level: High (No backward compatibility - cannot revert)

## Phase 1: Completed Deliverables ✓

### by Yoda Core Platform Team

| Repository | Status | PR Link | Owner |
| --- | --- | --- | --- |
| yoda-starter-kit | ✓ Complete | yoda-Starterkit | Sudha and Sai worked on all these microsites |
| yoda-app-shell | ✓ Complete | yoda-app-shell |  |
| yoda-site-components | ✓ Complete | yoda-site-components |  |
| yoda-interfaces | ✓ Complete | Yoda interfaces |  |
| yoda-core-components | ✓ Complete | yoda-core-components |  |
| yoda-common (yoda-fragment) | ✓ Complete | yoda-microsite-common(yoda-fragment) |  |
| yoda-account-components | ✓ Complete | yoda-account-components |  |
| yoda-checkout-components | ✓ Complete | yoda-checkout-components |  |
| yoda-mini-pdp | ✓ Complete | yoda-mini-pdp |  |

### Top of Funnel (TOF) Microsites

| Repository | Status |
| --- | --- |
| yoda-microsite-gallery | ✓ Complete |
| yoda-microsite-pdp | ✓ Complete |
| yoda-microsite-home | ✓ Complete |
| yoda-microsite-coupon | ✓ Complete |
| yoda-microsite-marketing | ✓ Complete |

### Bottom of Funnel (BOF) Microsites

| Repository | Status |
| --- | --- |
| yoda-microsite-checkout | ✓ Complete |
| yoda-microsite-account | ✓ Complete |
| yoda-microsite-listing | ✓ Complete |
| yoda-microsite-rewards | ✓ Complete |
| yoda-microsite-postpurchase | ✓ Complete |
| yoda-microsite-cart | ✓ Complete |

## Phase 2: Production Release Requirements

### Pending Technical Tasks

- Merge R20 release code into all repositories - Completed - Sudha

- Lazy load component modifications in yoda-fragment - Completed - Sudha

- Fix code coverage in site components - 2 sp

- Unit test fixes across all common and TOF microsites - Completed - Sudha

- Enable unit tests in starter kit and propagate to all microsites - 2 sp

- Starterkit - review all libraries and cleanup if unnessary - 3 sp

- Server-side API fixes for home microsite content calls - 3 sp

- API validation across all microsites by dev in test environment - 3 sp

- Performance benchmarking post-implementation - 2 sp

- Config merge - 2 sp

### Quality Assurance Tasks

- QA stories execution across all microsites (TOF, BOF, Findmore, Analytics)

- Code review with architecture team - 3 sp

- Main branch merge coordination - 2 sp

## Pre-Release Checklist

### Testing & Validation

- Functional testing stories for all microsites

- DevOps performance testing runs

- Cross-microsite integration testing

- End-to-end workflow validation

### DevOps Coordination

- Performance benchmarking request submission

- Deployment sequence coordination with infrastructure team

- Rollback strategy documentation (⚠️ Limited due to no backward compatibility)

## Risk Assessment & Mitigation

### High-Risk Items

| Risk | Impact | Mitigation |
| --- | --- | --- |
| No backward compatibility | Critical | Comprehensive testing, staged rollout |
| Performance degradation | High | Pre-release benchmarking, monitoring |
| Cross-microsite dependencies | Medium | Integration testing, dependency mapping |
| API compatibility issues | Medium | Thorough API validation in staging |

### Critical Dependencies

- R20 release code - Must be merged before production

- Infrastructure team - Deployment coordination required

## Technical Implementation Notes

### Breaking Changes

- React 18 introduces new rendering behavior

- Concurrent features may affect existing code patterns

- StrictMode changes in development environment

### Performance Considerations

- Bundle size impact assessment needed

- Runtime performance monitoring required

- Memory usage optimization opportunities

### Testing Strategy

- Unit test coverage must be maintained/improved

- Integration tests for microsite interactions

- Performance regression testing mandatory

## Next Steps & Timeline

### Immediate Actions (Next Sprint)

- Address code coverage gaps and remaining Dev stories

- Begin comprehensive QA story execution

### Pre-Production (Following Sprint)

- Complete all unit test fixes

- Conduct architecture team code review

- Execute performance benchmarking

- Coordinate with DevOps for deployment planning

### Production Readiness Criteria

- ✓ All repositories updated and tested

- ✓ Performance benchmarks meet/exceed current metrics

- ✓ QA sign-off on all microsites

- ✓ Architecture team approval

- ✓ DevOps deployment plan approved